Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

0

Modesto Irrigation District

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

Email:  tjford@tid.org

TECHNICAL ADVISORY COMMITTEE MEETING

13 December 2007

9:30 AM

Turlock Irrigation District, Lunch Room (2nd floor)

Draft Summary

1.  Introduction

- No agencies or NGOs were present – FWS had called to say they could not attend

- Beth Chasnoff is new staff with Stillwater Sciences

#### 2.  Comments on draft agenda - none

#### Sep meeting summary was approved with minor wording change to Item 5

3.  General Updates

Items since last meeting: the material list was reviewed

#### Data/report status

#### 2007 FERC report will have usual technical reports from monitoring programs (screw traps, seine/snorkel, thermographs, spawning survey)

#### Invertebrate samples from 2005 and 2007 will be ID’ed and a report included if completed in time (by late March)

- Other reports may be included as available

#### Seine/snorkel report posted to website and available for comment

- Agency and NGO updates

  - None present

- Monitoring update

- Nothing heard from CDFG since March2007 on TRTAC monitoring grant

- Snorkel survey was done in September

- Spawning surveys through November by CDFG  indicate very low runs in all three San Joaquin tributaries

- Anticipate for now continuation of 2007 monitoring activities in 2008, depending on pending FERC determination; likely that any acoustic study would start in 2009 due to extended lead time involved

- Restoration and gallery project status

  - Handout of updated TRTAC project status from Fryer (TID) was reviewed:

    - Gasburg Project still has several issues as CDFG removed amendment approval from CALFED meeting agenda in Nov2007; planting by CDFG may not be done as a result

    - Gravel addition project: nothing new since CDFG removed amendment approval from the CALFED meeting agenda in May2007.

    - Warner-Deardorff and Ruddy Reach: nothing new; CDFG has not responded to funding request submitted in May2007

- Gallery project could begin in 2010 at earliest and operation may depend on several factors

4.  River operations and forecasts

- Current minimum flow schedule is 150 cfs through mid-April

- No pulse flow was allocated by fishery agencies; high pulses went made on Stanislaus and Merced Rivers

- Ford provided some handouts

  - Precipitation to date is below average, mainly due to very dry November

  - Dec 1 DWR basin index forecast was critical at 50%

5.  Additional items

- Some discussion of Water Temperature Model – status of progress will be checked

6.  2008 meeting dates

- Same as 2007, 2nd Thursday of Mar, Jun, Sep, Dec starting at 9:30 AM at TID

## FERC 2299 TRTAC Meeting

# 13 December 2007

Name						Organization

Tim Ford					TID/MID

Roger Masuda	 (phone)			TID

Walter Ward					MID

Bill Sears					CCSF

Ron Yoshiyama				CCSF

Noah Hume					Stillwater Sciences

Beth Chasnoff					Stillwater Sciences