Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

Modesto Irrigation District

0

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

TECHNICAL ADVISORY COMMITTEE MEETING

8 September 2011 at 9:30 AM

Turlock Irrigation District, Room 152

Summary

1. 	Introduction and Announcements

#### 2. 	 Administrative Items:

#### Review/Revise agenda – No changes

#### Approve notes from September meeting – No changes were identified. Notes for the last meeting are posted to the TRTAC website: http://tuolumnerivertac.com/

#### Items since last meeting – the handout listing the material posted at http://tuolumnerivertac.com/ was reviewed.  Those included the Districts’ ILP Proposed Study Plan and FERC Scoping Document No. 2 for the Don Pedro Relicensing,   correspondences regarding a flow variance request for the planned low flow surveys as part of the ongoing IFIM studies, IFIM Progress Report No.2, correspondence regarding a schedule extension of the ongoing IFIM studies to April 2013, and updates of the basin monitoring newsletter.

3.	 Monitoring/Reports: Handouts were reviewed

- Mid-flow IFIM surveys of 600 cfs were completed the week of July 26, 2011

- Planning for low flow IFIM surveys (250 cfs) as well as retrieval of stage recorders for high flow (overbank) surveys were planned for late September.

- FISHBIO to resume counting weir operations by September 16, 2011.

4. 	Flow Operations:

- Reviewed final SJ Basin Index of 5.1 MAF which corresponds to a Wet Water Year Type with a FERC Flow volume of 300,923 AF. A 5-day pulse flow at 800 cfs is planned for October 10–14, 2011. This will be added to the 300 cfs base flow for a total of 1,100 cfs for the period.

- No summer operations related to temperature control were carried out in 2011 due to high flows and cool air temperatures throughout the Central Valley.

5. 	Agency/NGO updates

- None

6. 	Additional items

- None.

7. 	Next mtg dates – Quarterly on 2nd Thursday: December 8, March 8, 2012

## TRTAC Meeting Attendees

Name					Organization

- Walter Ward				MID

- Robert Nees 				TID

- Roger Masuda 			TID

- Noah Hume 				Stillwater