Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

0

Modesto Irrigation District

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

Email:  tjford@tid.org

TECHNICAL ADVISORY COMMITTEE MEETING

13 July, 2005, 10:00 a.m.

Turlock Irrigation District, Lunch Room   (2nd  floor)

Draft Meeting Summary

1.  Introduction

- Comments on draft agenda

- Correspondence since last meeting: list was reviewed

2.  Overview presentation of 2005 10-year report:

Considerable time was spent going through PowerPoint presentation by Hume and several specific comments/corrections were provided: on 3-34 remove TRT from Grayson project list, describe steelhead instream work for Bobcat Flat and add Waterford to list on 3-35; Districts can compile additional comments. Hume will confirm specifics of model on pg. 4-8.

3.  General Update: Data and report status:  DFG is gathering water temperature data for basin model; their Sportfish report may be complete in two months

#### Agency and NGO updates: McLain reported the green sturgeon final rule is expected next year – looking for evidence in SJR system, but not likely in Tuolumne; steelhead listing is delayed until end of year; spring run Chinook final rule was published recently.  FOT reported that Waterford plantings look good – this will be first year without irrigation. Mesick requested any project ideas or requests as AFRP workplan is being updated.  Walser stated that their biologist would be available this fall.

##### Monitoring update: DFG Mossdale sampling is complete and CWT data is being gathered; carcass surveys are unfunded

#### River operations and forecasts

##### Restoration:  A status update from Fryer was handed out and discussed.  CALFED is reviewing projects where funds have not been expended and that might create more delay. Part of Ruddy Project funding has been removed. RM43 project work is planned for about one month starting 22 August with lower flows – gravel to be added at six sites.  DFG gravel work may proceed next year.

4.  Additional items

5.  Next meeting and topics:

21 Sep 2005 at 9:30 AM, TID

## FERC 2299 TRTAC Meeting

# 13 July 2005

Name						Organization

Tim Ford					TID/MID

Robert Nees					TID

Debbie Liebersbach				TID

Roger Masuda					TID

Bill Johnston					MID

Donn Furman					CCSF

John Chester					CCSF

Ron Yoshiyama				CCSF

Nicole Sandkulla				BAWSCA

Allison Boucher				FOT

Dave Boucher					FOT

Patrick Koepele				TRT

Jen Vick					McBain&Trush

Noah Hume					Stillwater Sciences

Dean Marston					DFG

Dennis Blakeman				DFG

Tim Heyne					DFG

Carl Mesick					FWS-AFRP

Jeff McLain					NMFS

Steve Walser					CRRF