Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

0

Modesto Irrigation District

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

Email:  tjford@tid.org

TECHNICAL ADVISORY COMMITTEE MEETING

09 February 2006

9:00 AM

Turlock Irrigation District, Lunch Room  (2nd floor)

Draft Meeting Summary

1.  Introduction

- Comments on draft agenda and meeting summary – no comments; 09:30 AM was set for start of all TRTAC meetings at TID or MID.

#### 2.  Items since 08Dec meeting

#### Review material list – Ford provided handout of list for all of 2005

#### Report on 14 Dec Monitoring PSP working group meeting – 07Dec (previously e-mailed) and 14Dec meeting summaries by Vick were handouts

#### Current status of CALFED PSP and gravel addition monitoring plans –

#### Vick provided a review of the status of the PSP (see also Dec meeting notes); Task 5 monitoring has been moved to the gravel addition project; Angling survey to include natural tagging approach using photos

#### Action: draft workplans will be provided by Vick/Hume by the Mar meeting; final to DFG in April with plan for 01Jul start of contract

- Long-awaited comments from CALFED on Coarse Sediment and Warner/Deardorf projects are being reviewed by Fryer

- Marked rocks could only be placed at Bobcat Flat before flows came up in Dec.

3.  Discussion of monitoring; gravel placement sites –

  - Handout of 29Mar2005 memo from Mierau (previously e-mailed) on gravel addition sites was reviewed.

  - CDFG plans to add some gravel (2000 yards) this year above New La Grange Bridge (R1A-R1C reach). It was concluded that permitting issues would likely preclude any TRTAC gravel additions until 2007.

  - Action: Ford will review previous gravel addition recommendations to compare with current list.

  - Snorkel monitoring may begin in July under PSP program.

4.  General Update

#### Data and report status –

#### Handout on items for annual report was reviewed and draft deadlines were chosen for all elements – revised table reflecting the discussion is at end of this summary; final submittal date remains at 01 April.  Plan is to include 2004 and 2005 TRTAC materials and Ford will try to distribute a draft of summary section (and component reports) for review.

#### Action: (1) assigned parties will work to meet specified timelines; Ford to check with Blakeman on data needs

- Agency and NGO updates –

  - AFRP will have more short-term moves in Lodi offices; Mesick reported he is still working on conceptual models

  - Hume reported that Peter Baker of SWS would not be available this spring

  - Boucher reported planting at Bobcat flat is planned for March; flow enters high flow channel at ~3000 cfs.

  - Koepele reported that TRPT has a new exec. Director; planting is continuing at Big Bend

Monitoring update –

  - Handout on initial RST results at 2 trap locations from Fuller (e-mail of 08Feb)

  - Handout of long-term basin run estimate graph from Ford using early estimates of 3,500 Stan, 800 Tuol, and 2,900 Merced for 2005

  - Seining has found salmon throughout Tuolumne and into SJR.

  - A predation study at SRP 9 is scheduled to occur this spring

River operations and forecasts –

  - Maintaining current operations is expected in near-term. Those are flows of 2500-3000 at La Grange, with 400 cfs to Hickman Spill.  Flow is varying somewhat, partly as a result of testing phase of new TID power plant, but use of TID canal is limiting changes; intermittent MID spill to Dry Creek.

  - Projected flow range in Apr-May period is 1000 (dry) to 5000 (wet) at this early stage.

  - Monier is preparing the annual letter reviewing the fall pulse flow and 45-day period.

4. Additional items –

- Ford reviewed discussion topics selected at Sep2005 meeting and which meetings they had been discussed

- Districts are pursuing website for TRTAC

- No news regarding FERC process

- VAMP barrier is undecided due to delta smelt issues even if flows would allow installation

5.  Next meetings and topics:

- 09Mar at TID, 9:30 AM – website, flow experiments, conceptual models, monitoring

- Subgroup on 06Apr at MID, 9:30 AM – conceptual models

## FERC 2299 TRTAC Meeting

# 09 February 2006

Name						Organization

Tim Ford					TID/MID

Robert Nees					TID

Bill Johnston					MID

Ron Yoshiyama				CCSF

Patrick Koepele				TRT

Allison Boucher				FOT

Tim Heyne					DFG

Dennis Blakeman				DFG

Carl Mesick					FWS-AFRP

Jeff McLain (phone)				NMFS

Noah Hume					Stillwater Sciences

Jen Vick 					McBain & Trush

Revised table resulting from meeting discussion